## Slide 1
Project Management & Metrics
Object Oriented Software Engineering (OOSE)
22CS017

## Slide 2
Index
The Management Spectrum
Metrics for process & project
Metrics In The Process And Project Domains
Process Metrics and Software Process Improvement
Measuring Software Quality using Quality Metrics
Practice Questions

## Slide 3: Management Spectrum
For properly building a product, there’s a very important concept that we all should know in software project planning while developing a product. There are 4 critical components in software project planning which are known as the 4P’s namely:
  Product
  Process
  People
  Project
These components play a very important role in your project that can help your team meet its goals and objective. Examples are: Gross Profit margin, earned value, customer satisfaction score, productivity, etc.
Figure 1: The 4 P’s of Software project planning

## Slide 4: The 4 P’s..
People : -The most important component of a product and its successful implementation is human resources. In building a proper product, a well-managed team with clear-cut roles defined for each person/team will lead to the success of the product. We need to have a good team in order to save our time, cost, and effort. Some assigned roles in software project planning are project manager, team leaders, stakeholders, analysts, and other IT professionals. Managing people successfully is a tricky process which a good project manager can do.
Product :-As the name inferred, this is the deliverable or the result of the project. The project manager should clearly define the product objective and scope to ensure a successful result, control the team members, as well technical hurdles that he or she may encounter during the building of a product. The product can consist of both tangible or intangible such as shifting the company to a new place or getting a new software in a company.

## Slide 5: The 4 P’s
Process :-In every planning, a clearly defined process is the key to the success of any product. It regulates how the team will go about its development in the respective time period. The Process has several steps involved like, documentation phase, implementation phase, deployment phase, and interaction phase.
Project :-The last and final P in software project planning is Project. It can also be considered as a blueprint of process. In this phase, the project manager plays a critical role. They are responsible to guide the team members to achieve the project’s target and objectives, helping & assisting them with issues, checking on cost and budget, and making sure that the project stays on track with the given deadlines.

## Slide 6: Metrics for process & project
Measurement enables us to gain insight into the process and the project by providing a mechanism for objective evaluation. Measurement can be applied to the software process with the intent of improving it on a continuous basis. Measurement can be used throughout a software project to assist in estimation, quality control, productivity assessment, and project control.
Software process and project metrics are quantitative measures that enable you to gain insight into the efficacy of the software process and the projects that are conducted using the process as a framework.
Basic quality and productivity data are collected. These data are then analyzed, compared against past averages, and assessed to determine whether quality and productivity improvements have occurred. Metrics are also used to pinpoint problem areas so that remedies can be developed and the software process can be improved.

## Slide 7: Cont..
Who does it?
Software metrics are analyzed and assessed by software managers. Measures are often collected by software engineers.
Why is it important?
If you don’t measure, judgment can be based only on subjective evaluation. With measurement, trends (either good or bad) can be spotted, better estimates can be made, and true improvement can be accomplished over time.
What are the steps?
Begin by defining a limited set of process, project, and product measures that are easy to collect. These measures are often normalized using either size- or function oriented metrics. The result is analyzed and compared to past averages for similar projects performed within the organization. Trends are assessed and conclusions are generated.

## Slide 8: Process and Project Metrics
Process Metrics are collected across all projects and over long periods of time. Their intent is to provide a set of process indicators that lead to long-term software process improvement.
Project Metrics enable a software project manager to:
(1) Assess the status of an ongoing project,
(2) track potential risks,
(3) uncover problem areas before they go “critical,”
(4) Adjust work flow or tasks, and
(5) Evaluate the project team’s ability to control quality of software
work products.

## Slide 9: Process Metrics and Software Process Improvement
To improve any process
 measure specific attributes of the process,
 develop a set of meaningful metrics based on these attributes, and
 then use the metrics to provide indicators
Process is only one of a number of “controllable factors in improving software quality and organizational performance”.
Process sits at the center of a triangle connecting three factors that have a profound influence on software quality and organizational performance. The skill and motivation of people has been shown to be the single most influential factor in quality and performance.
The complexity of the product can have a substantial impact on quality and team performance. The technology (i.e., the software engineering methods and tools) that populates the process also has an impact.

## Slide 10: Cont..
Figure 2 shows environmental conditions that include the development environment (e.g., integrated software tools), business conditions (e.g., deadlines, business rules), and customer characteristics (e.g., ease of communication and collaboration).
You derive a set of metrics based on the outcomes that can be derived from the process. Outcomes include measures of errors uncovered before release of the software, defects delivered to and reported by end users, work products delivered (productivity), human effort expended, calendar time expended, schedule conformance, and other measures.
Figure 2: Determinants for Software Quality

## Slide 11: Software Metrics Etiquette
Process metrics can be misused, creating more problems than they solve. Grady suggests a “software metrics etiquette” that is appropriate for both managers and practitioners as they institute a process metrics program:
• Use common sense and organizational sensitivity when interpreting metrics data.
• Provide regular feedback to the individuals and teams who collect measures and metrics.
• Don’t use metrics to appraise individuals.
• Work with practitioners and teams to set clear goals and metrics that will be used to achieve them.
• Never use metrics to threaten individuals or teams.
• Metrics data that indicate a problem area should not be considered “negative.” These data are merely an indicator for process improvement.
• Don’t obsess on a single metric to the exclusion of other important metrics.

## Slide 12: Measuring Software Quality using Quality Metrics
In Software Engineering , Software Measurement is done based on some Software Metrics which are referred to as the measure of various characteristics of a Software.
Software Quality Assurance (SQA) assures the quality of the software. A set of activities in SAQ is continuously applied throughout the software process. Software Quality is measured based on some software quality metrics.
A project manager must also evaluate quality as the project progresses. Private metrics collected by individual software engineers are combined to provide project level results.
Although many quality measures can be collected, the primary thrust at the project level is to measure errors and defects. Metrics derived from these measures provide an indication of the effectiveness of individual and group software quality assurance and control activities.

## Slide 13: Software Quality Metrics
There is a number of metrics available based on which software quality is measured. But among them, there are a few most useful metrics which are essential in software quality measurement. They are –
Code Quality
Reliability
Performance
Usability
Correctness
Maintainability
Integrity
Security

## Slide 14: Cont..
1. Code Quality – Code quality metrics measure the quality of code used for software project development. Maintaining the software code quality by writing Bug-free and semantically correct code is very important for good software project development. In code quality, both Quantitative metrics like the number of lines, complexity, functions, rate of bugs generation, etc, and Qualitative metrics like readability, code clarity, efficiency, and maintainability, etc are measured.
2. Reliability – Reliability metrics express the reliability of software in different conditions. The software is able to provide exact service at the right time or not checked. Reliability can be checked using Mean Time Between Failure (MTBF) and Mean Time To Repair (MTTR).

## Slide 15: Cont..
3. Performance – Performance metrics are used to measure the performance of the software. Each software has been developed for some specific purposes. Performance metrics measure the performance of the software by determining whether the software is fulfilling the user requirements or not, by analyzing how much time and resource it is utilizing for providing the service.
4. Usability – Usability metrics check whether the program is user-friendly or not. Each software is used by the end-user. So it is important to measure that the end-user is happy or not by using this software.
5. Correctness – Correctness is one of the important software quality metrics as this checks whether the system or software is working correctly without any error by satisfying the user. Correctness gives the degree of service each function provides as per developed.

## Slide 16: Cont..
6. Maintainability – Each software product requires maintenance and up-gradation. Maintenance is an expensive and time-consuming process. So if the software product provides easy maintainability then we can say software quality is up to mark. Maintainability metrics include the time required to adapt to new features/functionality, Mean Time to Change (MTTC), performance in changing environments, etc.
7. Integrity – Software integrity is important in terms of how much it is easy to integrate with other required software which increases software functionality and what is the control on integration from unauthorized software’s which increases the chances of cyber attacks.
8. Security – Security metrics measure how secure the software is. In the age of cyber terrorism, security is the most essential part of every software. Security assures that there are no unauthorized changes, no fear of cyber attacks, etc when the software product is in use by the end-user.

## Slide 17: Practice Questions
1. Software metrics are analyzed and assessed by ____.
Database administrator
System engineer
Mechanical engineers
Software managers
2. A set of software metrics that provides ___ into the process and understanding of the project.
Insight
Decision
Management
None of the mentioned above

## Slide 18: Practice Questions
3. Amongst which of the following is / are the project metrics enable a software project manager to -
Assess the status of an ongoing project, track potential risks
Uncover problem areas before they go "critical", adjust work flow or tasks
Evaluates the project team's ability to control quality of software work products
All of the mentioned above
4. ___ are used to pinpoint problem areas so that remedies can be developed and the software process can be improved.
Project maintenance
Project specification
Project metrics
None of the mentioned above

## Slide 19: Practice Questions
5. Software process and project metrics are ___ that enable you to gain insight into the efficacy of the software process and the projects.
Quantitative measures
Qualitative measures
Both A and B
None of the mentioned above

## Slide 20
Bibliography
https://www.geeksforgeeks.org/measuring-software-quality-using-quality-metrics/
https://uomustansiriyah.edu.iq/media/lectures/5/5_2017_11_25!11_04_37_AM.pdf
https://davcollegetitilagarh.org/wp-content/uploads/2020/09/fundamentals-of-software-engineering-fourth-edition-rajib-mall.pdf
https://www.tutorialspoint.com/software_testing_dictionary/validation_testing.htm
https://www.tutorialspoint.com/software_testing_dictionary/acceptance_testing.htm